# Decision Log

All significant backend technical decisions are recorded here.

Format: decision made, options considered, reasoning, and what might change later.

## DL-001 — Language: TypeScript over plain JavaScript

**Date:** 2026-03-23

**Decision:** Use TypeScript throughout

**Options considered:**

- Plain JavaScript — faster to start, no compilation step

- TypeScript — type safety, better IDE support, catches bugs at compile time

**Reasoning:**

ValidDs is a large project with multiple contributors expected over the contract period. TypeScript pays for itself quickly on a codebase this size through autocomplete, interface contracts between layers, and catching shape mismatches between ingestion transformers and DB schemas.

**What might change:** Nothing. TypeScript stays.

## DL-002 — Framework: Express over Fastify / NestJS

**Date:** 2026-03-23

**Decision:** Express

**Options considered:**

- Fastify — faster, built-in schema validation, TypeScript-first

- NestJS — opinionated, lots of structure out of the box

- Express — minimal, widely known, maximum flexibility

**Reasoning:**

NestJS would add significant boilerplate and learning curve for a V1 build. Fastify is excellent but less universally familiar. Express is understood by any Node.js engineer who joins — no onboarding friction. Performance difference is irrelevant at V1 scale.

**What might change:** Could migrate to Fastify if raw throughput becomes a bottleneck. Not expected for V1.

## DL-003 — Database: MongoDB over PostgreSQL

**Date:** 2026-03-23

**Decision:** MongoDB (via Mongoose + Atlas)

**Options considered:**

- PostgreSQL (Supabase or Neon free tier) — relational, strict schema, excellent querying

- MongoDB (Atlas M0) — document model, flexible schema, free tier

**Reasoning:**

TikTok product data is schema-heavy in some areas and sparse in others. Products have varying field availability depending on the data source. A document model handles this without constant migrations. Atlas M0 provides a generous free tier. The product feed + detail query patterns map cleanly to MongoDB.

**What might change:** If complex relational queries become necessary (e.g. multi-table joins for supplier–product relationships), a hybrid approach (MongoDB + Redis for cache + optional Postgres for specific analytics tables) might be considered.

## DL-004 — Redis provider: Managed Redis over self-hosted

**Date:** 2026-03-23

**Decision:** Managed Redis (e.g. Render Managed Redis)

**Options considered:**

- Self-hosted on Render — requires a separate service, uses Render free tier slot

- Managed Redis — reliable, handled by cloud provider, BullMQ compatible

**Reasoning:**

Managed Redis requires zero infrastructure management and works over TLS out of the box. BullMQ requires a dedicated connection — managed services handle this fine via `ioredis`.

**What might change:** If performance or costs become an issue, we can switch providers by simply updating the `REDIS_URL`.

## DL-005 — Deployment: Render over Railway / Fly.io / Heroku

**Date:** 2026-03-23

**Decision:** Render

**Options considered:**

- Railway — generous free tier, but unpredictable billing

- Fly.io — more powerful but more complex to configure

- Heroku — no longer has a meaningful free tier

- Render — simple, GitHub integration, health checks, free tier

**Reasoning:**

Render free tier deploys immediately from GitHub, supports health checks natively, and has clear upgrade paths. The sleep-after-inactivity behaviour on free tier is acceptable for a test deployment.

**What might change:** Upgrade to Render Starter ($7/month) when always-on is needed for a real demo or user testing.

## DL-006 — Logger: Custom over Pino / Winston

**Date:** 2026-03-23

**Decision:** Custom logger

**Options considered:**

- Pino — very fast, structured JSON, excellent ecosystem

- Winston — highly configurable, well-known

- Custom — zero dependencies, full control, purpose-built for this project

**Reasoning:**

Pino is excellent but adds a dependency and its configuration is non-trivial to get right in production. Winston is heavier than needed. For a project this size, a custom logger with AsyncLocalStorage context, JSON/pretty formatters, and pluggable transports is straightforward to build and gives full control — which was explicitly requested.

**What might change:** If log volume becomes very high and performance matters, revisit Pino.

## DL-007 — Encryption: AES-256-GCM over AES-256-CBC

**Date:** 2026-03-23

**Decision:** AES-256-GCM for field-level encryption

**Reasoning:**

GCM mode provides authenticated encryption — it both encrypts and verifies data integrity with a single operation. CBC mode requires a separate HMAC for integrity verification. GCM is the modern standard for field-level encryption. No external library needed — Node's built-in `crypto` module handles it.

## DL-008 — JWT: Custom HS256 over jsonwebtoken library

**Date:** 2026-03-23

**Decision:** Custom JWT implementation

**Reasoning:**

The `jsonwebtoken` npm package is 3+ years without a major update and has had historical vulnerabilities. HS256 JWTs are straightforward to implement with Node's built-in `crypto`. The custom implementation is ~60 lines, fully understood, and has no supply chain risk.

**What might change:** If asymmetric keys (RS256) become necessary (e.g. multi-service auth), switch to `jose` or `fast-jwt`.

## DL-009 — Ingestion: Orchestrator pattern with explicit fallbacks

**Date:** 2026-03-23

**Decision:** Separate source modules + orchestrator that manages fallback switching

**Reasoning:**

TikTok data acquisition is the highest-risk component of the system. A single source that breaks takes down the whole product. The orchestrator pattern means: primary fails → fallback A → fallback B → alert, without any manual intervention. Each source is independently testable. New sources can be added without touching the orchestrator logic.

**What might change:** Sources will be confirmed and filled in during Week 1–2 of the engagement.

## DL-010 — Auth: Email-first registration with verification code

**Date:** 2026-03-27

**Decision:** Registration starts with email only. The backend sends a one-time verification code. The user completes registration by submitting code + password.

**Reasoning:**

- Prevents account creation with typos (email must be reachable)

- Improves security by proving email ownership before enabling password login

- Fits the product onboarding flow (minimal friction up front)

## DL-011 — Social auth: Google ID token + TikTok OAuth code exchange

**Date:** 2026-03-27

**Decision:** Support Google sign-in via ID token verification and TikTok sign-in via OAuth code exchange + user info lookup.

**Reasoning:**

- Google: frontend can obtain an ID token and exchange it directly with the API for a session

- TikTok: OAuth code exchange is the standard flow to obtain access token and fetch user profile

## DL-012 — Redis infrastructure: Generalizing for any provider

**Date:** 2026-04-02

**Decision:** Generalize the Redis client to support any Redis provider via standard URL and TLS configurations.

**Reasoning:**

Relying solely on Upstash or any specific provider introduces vendor lock-in. By using a standard `ioredis` configuration that supports generic `REDIS_URL` and `REDIS_TLS` toggles, the backend can easily switch between Render Managed Redis, Upstash, or a self-hosted instance without code changes.

## DL-013 — Observability: Prometheus Remote Write to Grafana Cloud

**Date:** 2026-04-03

**Decision:** Implement Prometheus Remote Write to export metrics directly to Grafana Cloud.

**Reasoning:**

Render services can be restarted or moved, which would lead to loss of local Prometheus metrics if only the `/metrics` endpoint is used. Remote Write ensures that metrics are pushed to a persistent cloud store (Grafana Cloud) in real-time, providing reliable long-term observability and dashboarding.

## DL-014 — Documentation: Modular OpenAPI 3.0 Structure

**Date:** 2026-04-01

**Decision:** Move from monolithic Swagger descriptions to a modular directory-based structure.

**Reasoning:**

As the API grows (Auth, Profile, Products, Ingestion), a single `swagger.yaml` becomes unreadable and prone to merge conflicts. Splitting definitions into per-module files (`auth.yaml`, `products.yaml`) makes the documentation easier to maintain and review.