# Known Risks and Open Issues

Last updated: 2026-03-27

## Risk Register

### R-001 — TikTok Data Access Risk

**Severity:** Critical

**Status:** In Progress — Mitigated via EnsembleData and Creative Center integrators

**Description:**

TikTok's official API has strict access controls and is not publicly available for product/creator data at the level ValidDs needs. The primary data acquisition path is not yet confirmed.

**Mitigation:**

- Week 1: Confirmed EnsembleData and Creative Center (session) as primary data acquisition paths

- Week 2: Implemented resilient orchestrator to handle source-specific failures and fallbacks

- Ingestion layer is designed with a 3-source orchestrator precisely for this risk

- If all API/data paths are blocked, a scraping-based fallback is possible but slower to implement

**Impact if unresolved:**

No data in the system = no product to show. This is the highest-priority risk in the entire project.

### R-002 — Render Free Tier Cold Starts

**Severity:** Low (acceptable for V1)

**Status:** Known, accepted

**Description:**

Render free tier spins down the service after 15 minutes of inactivity. The first request after sleep takes ~30 seconds to respond.

**Mitigation:**

- Not a problem for development and internal testing

- For any real user demo or testing session, manually ping the service before the session to warm it up

- Upgrade to Render Starter ($7/month) when always-on is needed

### R-003 — MongoDB Atlas No Static IP

**Severity:** Medium

**Status:** Known, accepted for V1

**Description:**

Render free tier has no static outbound IP. This forces MongoDB Atlas network access to `0.0.0.0/0` (allow all), which is not ideal for a production database.

**Mitigation:**

- MongoDB credentials are strong and unique — the database itself is still password-protected

- TLS is enforced on the Atlas connection

- For production: upgrade Render to a paid plan with static IP, then restrict Atlas to that IP

### R-004 — Redis Command Limits

**Severity:** Low

**Status:** Mitigated (via generalisation)

**Description:**

Cloud-hosted Redis free tiers often have command limits (e.g. 10,000 commands/day). Heavy testing or large ingestion jobs could exhaust this.

**Mitigation:**

- Monitor via provider dashboard

- Week 2: Generalized Redis infrastructure; switching providers no longer requires code changes if limits are hit

- Cache TTLs are set conservatively to reduce command volume

### R-005 — No Automated Database Backups on M0

**Severity:** Medium

**Status:** Accepted for staging; needs resolution before production

**Description:**

MongoDB Atlas M0 free tier has no automated backups. If data is corrupted or accidentally deleted, it cannot be recovered.

**Mitigation:**

- V1 data is ingested from external sources — it can be re-ingested if lost

- Before production launch, upgrade to M2+ (which includes daily backups)

- Alternatively, write a manual backup script that exports to S3 on a schedule

### R-006 — Single-Instance Deployment

**Severity:** Low (V1)

**Status:** Accepted

**Description:**

Render free tier runs a single instance. No horizontal scaling, no load balancing.

**Mitigation:**

- Sufficient for V1 user load

- Redis-backed rate limiting and caching reduce per-request DB load

- For scale: Render supports multi-instance deployments on paid plans

### R-007 — Freshness Dependency on Ingestion Reliability

**Severity:** Medium

**Status:** Managed by freshness layer

**Description:**

If ingestion jobs fail silently, the frontend continues serving stale data without warning.

**Mitigation:**

- FreshnessService tracks last-updated timestamps per entity

- Stale data thresholds trigger Slack/webhook alerts

- `/ready` endpoint reflects data health (can be extended)

- Prometheus `data_freshness_seconds` metric is dashboarded

## Intentionally Deferred

The following items are known gaps that are deferred to post-V1:

| Item | Reason deferred |

|---|---|

| Multi-region deployment | V1 is single-region only |

| Automated database backups | Requires paid Atlas tier |

| Static outbound IP | Requires paid Render tier |

| End-to-end API tests | Unit + integration tests cover V1 |

| Supplier sourcing logic | Data source not confirmed yet |

| Competitor store deep crawl | Out of scope for V1 ingestion |